## Slide 1: To-do List Application
By Jacob Winkworth

## Slide 2: Concept
Noted initial stand-out user stories.
Generated epics from those user stories.
Adhered to a simple SDLC nomenclature for following epics:
  Planning, Analysis, Design…
Assigned tasks to these epics.

## Slide 3: Example Epic

## Slide 4: Sprint Plan

## Slide 5: Consultant Journey
Version Control System: Git ✔
Source Code Management: Github ✔
Kanban Board: Jira ✔
Database Management System: MySQL Server 5.7 ✔
Back-End: Java ✔
API Development Platform: Spring ✘
Front-end: HTML, CSS, JavaScript ✔
Build Tool: Maven ✔
Static Analysis: SonarQube ✘
Unit & Integration Testing: JUnit & Mockito ✔
User-Acceptance Testing: Selenium ✘

## Slide 6: Continuous Integration
Simple branching structure:
  Master -> Dev
  Dev -> feature-<concept>
  Feature-concept -> issue-fix
Stale branches were deleted after bug fixes.

## Slide 7: Testing (Backend)

## Slide 8: Testing (Frontend)

## Slide 9: Demonstation

## Slide 10: Sprint Review

## Slide 11: Sprint Retrospective
Sprint 1:
  What went well:
    Good prioritisation of tasks.
  What went wrong:
    Over-assigning of tasks.
    Tasks were not completed.
Sprint 2:
  Improvements:
    Correct assignment of workload.

## Slide 12: Conclusion

## Slide 13: Thank you for listening
Any questions?